Custom Website (From Template)
Features
All Pages – Include a header/navigation pane, and basic lab information in the bottom pane
Main Page – Includes images from experiments, descriptions of what the lab does, news and papers
The pages that describe what the lab does will be linked through this page but be more extensive on separate pages
About/People Page – Includes images, descriptions about what everyone does, etc.
Research/Papers – Will have the research that is done by Lahann Lab – Includes articles and potentially graphical abstracts
Paper Scrubber – Will automatically pull new articles that are associated with the lab
News – Will contain relevant news updates, and potentially social media feeds
Login – Will allow Login for graduate students, linking them to a dashboard, calendar, and allow Presentation upload and access to Lab research
Superuser – Some user will be given superuser status, which means that they can modify web pages (i.e. add news, change the research, etc.). They can also transfer the superuser status, or give someone interim superuser status (which expires and needs to be renewed). This is a safety feature to ensure that website control isn’t retained after a person leaves.
Auto security updates – This will update the front end in the event that updates are released
Time
Nav Pane/Basic Lab info - < 1 hour – if you want a map embedded maybe - 1-1.5 hours
Main page – Mostly done (as seen in sample sent), but a couple of changes will happen, in addition to any customizations the lab wants implemented – 1-2 hours
About Page – The main issue is going to be copying everyones image, and description, as well as creating a page for everyone. On top of that the pages will be made editable by the super user and the user who owns them - 3-5 hours
Research/Papers – Should be fairly straightforward 1-2 hours – a lot of time will be making sure I get all the papers
Research scrubber – Will be a little more involved, and will scrub through google updates. Another issue may be ensuring that those links give access to the paper. 3-4 hours
News – Similar to Research, I have to make sure I get everything 1-2 hours.
Login – The challenge here will mainly be granting all the privileges to the superuser because they hold the entire website together and have to be able to access everything 8-10 hours.
Auto security updates – care must be taken to ensure that this doesn’t delete custom content, and the right updates are taken 3-4 hours.
Logistics: This encompasses design meetings, debugging, continued page maintenance, and posting the page on hosting websites 2-4 hours.
Total: 24 – 36 hours (Likely range 30-34 hours) – should be 2-3 weeks after the details are worked out.
University Website
Time
About Pages: Copying information over from the current page to the new one 2-4 hours.
Research/Papers: Copying information from the current page 1 hour
Research scrubber – Will be a little more involved, and will scrub through google updates. Another issue may be ensuring that those links give access to the paper. 3-4 hours
News: Similar to research, will involve copying over current information 1 hour.
Logistics: Settling on customizations that we can do within the parameters set forward by the university. 1-2 hours
Total: 8-12 hours should take about a week, to a week and a half (Doesn’t include the time needed for the University to set up and maintain the template).